## Slide 1: Plan Human resource Management
Identifying project team needs
Reporting relationships
Assigning roles and responsibilities
Staffing management plan
  Staff acquisition
  Release of staff
  Consideration of organizational policies and structure

## Slide 2: Organization Charts
Project Manager
NY Team Leader
Chicago Team Leader
Atlanta Team Leader
San Fran Team Leader
Brian V
Susan F
Mark J
Bob A
Sally A
Tony R
Sheila A
Deepti
Hal I
Gary V
Lawrence T
Frank J
Joe A
Alice P
Shannon U
Molly T
Robert A
Mick Y
Kelly C
Notes: For more information on this topic see the PMBOK Guide 9.1.2.1

## Slide 3: Matrix Chart
Activity | Team Member |  |  |  |  | 
 | Sam | Shelly | Ben | Frank | Lloyd | Mark
Web content | R | A |  | C | I | 
Web design | A | R |  |  |  | 
App development | I |  | A |  | R | 
Security | I |  | R | I | I | A
Proofing |  |  |  | A |  | 
Testing |  |  |  | R |  | 
Payment system | I |  | I | I | I | R
RACI Chart
Responsibility Assignment Matrix
Roles and Responsibilities
Good explanation: https://pmicie.starchapter.com/images/downloads/raci_r_web3_1.pdf
RACI
Chart
See video on next slide
Notes: For more information on this topic see the PMBOK Guide 9.1.2.1

## Slide 4: RACI Video and Pro/Con 7 min
https://www.youtube.com/watch?v=Q97uBi1mQ2g

## Slide 5: Maslow’s Hierarchy of Needs
Self- actualization
Social
Esteem
Safety
Physiological
Notes: For more information on this topic see the PMBOK Guide 9.1.2.3.

## Slide 6: Herzberg’s Theory of Motivation
Expected Hygiene Agents:
Job security
Paycheck
Acceptable working conditions
Relationships
Motivating Agents:
Opportunity
Responsibility
Appreciation
Recognition
Education
Must exist first
Promote
performance
Level of performance
High
Low
Notes: For more information on this topic see the PMBOK Guide 9.1.2.3.

## Slide 7: Bruce Tuckman’s Stages of Team Development (important)
Forming
Storming
Norming
Performing
(adjourning)
Please memorize these in order
https://www.youtube.com/watch?v=nRYRZg8YSso
4 min

## Slide 8
McGregor’s X and Y
X People
Y People
Micromanagement
No trust
Lazy
Avoid work
Self-led
Motivated Capable
Notes: For more information on this topic see the PMBOK Guide 9.1.2.3.

## Slide 9: Roles and Responsibilities
Role – the label describing the portion of the project the person is accountable.
Authority – apply resources, make decisions, sign approvals.
Responsibility – the work that a project team member is expected to perform.
Competency – the skill and capacity required to complete project activities
Notes: PMBOK 9.1.3.1

## Slide 10: Acquiring the Project Team
Negotiate and influence
Wrong resources affect project’s success
Alternate resources
  Costs
  Competency
  Training
  Legal, regulatory, or mandatory criteria
Notes: For more information on this topic see the PMBOK Guide 9.2.

## Slide 11: Acquiring the Project Team
Pre-assignment
Negotiation
Acquisition
Notes: For more information on this topic see the PMBOK Guide 9.2.2.

## Slide 12: Working With Virtual Teams
Geographically dispersed individuals
Experts in different geographical areas
Inclusion of workers from home offices
Project members with varying schedules
People with mobility concerns
The deletion or reduction of travel expenses
Notes: For more information on this topic see the PMBOK Guide 9.2.2.4.

## Slide 13: Multi-Criteria Decision Analysis for Team to determine if a virtual team approach is viable
Availability
Costs
Experience
Ability
Knowledge
Skills
Attitude
International factors
Notes: For more information on this topic see the PMBOK Guide 9.2.2.5.

## Slide 14: Results of team acquisition
Project staff assignments
Resource calendars
Project management plan updates
Notes: For more information on this topic see the PMBOK Guide 9.2.3.

## Slide 15: Develop Project team
Process to improve competencies
Promote team member interaction
Enhance overall project performance
Overall goals of this process:
  Improve teamwork
  Motivate employees
  Reduce turnover rate
  Improve overall project performance

## Slide 16: Leading Team Development
Interpersonal skills – soft skills
  Communication
  Emotional intelligence
  Conflict resolution
  Influence
Team building activities
Forming, storming, norming, performing, and adjourning
Notes: For more information on this topic see the PMBOK Guide 9.3.2.

## Slide 17: Team Development, continued
Ground rules
Colocation – tight matrix
Recognition (thank you letters!, personal acknowledgement)
Personal assessment tools
  Attitudinal surveys
  Structured interviews
Notes: For more information on this topic see the PMBOK Guide 9.3.2.

## Slide 18: Team Performance Assessments
Improvements in skills
Team competency
Reduced staff turn over rate (keep you high performers!)
Team cohesiveness
Notes: For more information on this topic see the PMBOK Guide 9.3.3.1.

## Slide 19: Manage Project team
Tracking team member performance
Offering feedback to team members
Managing team changes
Influencing team behavior
Resolving conflict

## Slide 20: Utilizing Organizational process assets
Organizational process assets can help manage the project team:
  Certificates of appreciation
  Newsletters
  Project websites
  Bonus structures
  Corporate apparel
Notes: For more information on this topic see the PMBOK Guide 9.4.1.6.

## Slide 21: Conflict Management
Conflict is natural
Team issue
Openness resolves conflict
Focus on issues, not personalities
Focus on present, not past
Notes: For more information on this topic see the PMBOK Guide 9.4.2.3.

## Slide 22: Managing Conflict
Relative importance of the conflict
Time pressure for conflict resolution
Positions of each person involved
Motivation to resolve conflict for short-term or long-term
Notes: For more information on this topic see the PMBOK Guide 9.4.2.3.

## Slide 23: Solving Problems
Withdrawal (avoiding)
Smoothing (accommodating)
Compromising
Forcing
Collaborating
Problem solving (confronting the issue)
Please memorize these and what they mean
Notes: For more information on this topic see the PMBOK Guide 9.4.2.3.

## Slide 24: Relying on Interpersonal Skills
Leadership – aligning, motivating, inspiring
Influencing – organizational structure and authority
  Persuasive
  Active and effective listening
  Aware of project team interactions and issues
  Maintaining trust while also managing the project team
Notes: For more information on this topic see the PMBOK Guide 9.4.2.4.

## Slide 25: Making Effective Decisions
Focus on project goals
Follow a decision-making process
Study environmental factors
Analyze information
Develop personal qualities of project team members
Stimulate team creativity
Manage risk
Be approachable
Notes: For more information on this topic see the PMBOK Guide 9.4.2.4.

## Slide 26: Management Styles
Autocratic: The project manager makes all decisions
Democratic: The project team is involved with the decisions
Laissez Faire: the project manager allows the team to lead and make decisions
Exceptional: the project manager manages by exception (reactive)
https://www.youtube.com/watch?v=vilZazhIjoc
.5M views 7 min see next slide

## Slide 27: Questions on Brian Tracy’s video
What is the job of a leader?
Is there a single successful leadership style?
“Structural” style is good for what kinds of activities?
In participative style, the friendship model is composed of which 3 elements?
In the servant leader style; what is the “golden rule?”
In a ”freedom” style, what is required?
In a transformational style; what do you ”tap” into; it uses what?

## Slide 28: Five Project Management Powers (French and Ravens)
Expert - experienced
Reward - incentive
Formal - positional
Coercive - threatened
Referent – references
Please memorize these
https://www.youtube.com/watch?v=S4V2FlNR_h4
5 Min

## Slide 29: Key terms

## Slide 30: Adjourning
Once the project is done, the team either moves onto other assignments as a unit, or the project team is disbanded and individual team members go on to other work.

## Slide 31: Authority power
Project management team members may have authority over other project team members, may have the ability to make decisions, and perhaps even sign approvals for project work and purchases.

## Slide 32: Coercive power
The project manager has the authority to discipline the project team members. This is also known as penalty power.

## Slide 33: Collaborate/Problem solving
This approach confronts the problem head-on and is the preferred method of conflict resolution. Multiple viewpoints and perspectives contribute to the solution.

## Slide 34: Collective bargaining agreement constraints
Contracts and agreements with unions or other employee groups may serve as constraints on the project.

## Slide 35: Competency
This attribute defines what talents, skills, and capabilities are needed to complete the project work.

## Slide 36: Compromising
This approach requires that both parties give up something.

## Slide 37: Expert power
The project manager’s authority comes both from experience with the technology the project focuses on and from expertise in managing projects.

## Slide 38: Forcing power
The person with the power makes the decision.

## Slide 39: Formal power
The project manager has been assigned the role of project manager by senior management and is in charge of the project. The project charter is the formal document that gives the project manager “formal” power to use company assets to achieve project goals.

## Slide 40: Forming
The project team meets and learns about their roles and responsibilities on the project. Little interaction among the project team happens in this stage as the team is learning about the project and project manager.

## Slide 41: Herzberg’s Theory of Motivation
Frederick Herzberg’s theory states that there are “hygiene” factors that only serve as dis-motivators if not present. These are things people just expect, or come to expect. Motivation comes from the organization supplying unexpected positive stimulus (unexpected gifts, unexpected raises, promotions, etc.). But, if a reward is too consistent, it will become a hygiene factor over time.
Please know this for the exam

## Slide 42: Hierarchical organizational chart
A chart showing the relationship between superior and subordinate employees, groups, disciplines, and even departments.

## Slide 43: Human resource plan
This plan defines staff acquisition, the timetable for staff acquisition, the staff release plan, training needs for the project team, any organizational compliance issues, rewards and recognitions, and safety concerns for the project team doing the project work.

## Slide 44: Interpersonal interfaces
This organizational interface considers the formal and informal reporting relationships that may exist among the project team members. The interpersonal interface also considers the job descriptions of the project team members, existing reporting structures between supervisors and subordinates, and existing relationships, if any, that may affect the project work. This interface also considers any cultural or language differences among the project team that may need to be addressed.

## Slide 45: Maslow’s Hierarchy of Needs
Abraham Maslow’s theory of the basic needs all humans have and work up a triangle from basic need fulfillment to self actualization.
Please know this for the exam

## Slide 46: McGregor’s Theory of X and Y
Douglas McGregor’s theory that states management views workers in the Y category as competent and self-led and workers in the X category as incompetent and needing to be micromanaged.

## Slide 47: Norming
Project team members go about getting the project work, begin to rely on one another, and generally complete their project assignments.

## Slide 48: Organization chart
Traditional chart that depicts how the organization is broken down by department and disciplines. This chart is sometimes called the organizational breakdown structure (OBS) and is arranged by departments, units, or teams.

## Slide 49: Organizational interfaces
The project management team needs to identify which departments are going to be involved in the project.

## Slide 50: Organizational structure constraint
The structure of the organization has a direct correlation to the amount of power a project manager has within a project.

## Slide 51: Performing
If a project team can reach the performing stage of team development, they trust one another, work well together, and issues and problems get resolved quickly and effectively.

## Slide 52: Political interfaces
The hidden goals, personal agendas, and alliances among the project team members and the stakeholders.

## Slide 53: RACI chart
A RACI chart is a matrix chart that only uses the activities of responsible, accountable, consult, and inform.

## Slide 54: Referent power
The project team personally knows the project manager. Referent can also mean that the project manager refers to the person who assigned him the position.

## Slide 55: Responsibility
A responsibility is the work that a role performs.

## Slide 56: Reward
The project manager has the authority to reward the project team.

## Slide 57: Role
This denotes what a person is specifically responsible for in a project. Roles are usually tied to job titles, such as network engineer, mechanical engineer, and electrician.

## Slide 58: Smoothing
This approach smoothes out the conflict by minimizing the perceived size of the problem. It is a temporary solution, but can calm team relations and boisterous discussions.

## Slide 59: Staffing management plan
A subsidiary plan of the project management plan that defines staff acquisition, timetables, release criteria, training needs, reward and recognition systems, compliance issues, and safety concerns for the project.

## Slide 60: Storming
The project team struggles for project positions, leadership, and project direction. The project team can become hostile toward the project leader, challenge ideas, and try to establish and claim positions about the project work. The amount of debate and fury can vary depending on if the project team is willing to work together, the nature of the project, and the control of the project manager.

## Slide 61: Withdrawal
This conflict resolution method sees one side of the argument walking away from the problem, usually in disgust.