## Slide 1: PROJECT STAKEHOLDER MANAGEMENT

## Slide 2: Identify Stakeholders
Identifying the people, groups, organizations
Documenting stakeholder information
Defining how the stakeholders could affect the project

## Slide 3: Who are stakeholders?
Persons and organizations
Involved in the project
Affected positively or negatively by project
Some can exert influence over the project
Notes: For more information on this topic see the PMBOK Guide 13.1.

## Slide 4: Identifying Project Stakeholders
People and groups affected by the project
Stakeholder exert influence over the project
Identify early in the project
Stakeholder management strategy
Classify stakeholders according to:
  Interest
  Influence
  Involvement
Notes: For more information on this topic see the PMBOK Guide 13.1.2.

## Slide 5: Stakeholder Analysis
Identify all potential stakeholders and info who can impact your project
Key stakeholders are
  Decision-making role
  Management role
  Primary customer
Interview stakeholders to identify stakeholders
Notes: For more information on this topic see the PMBOK Guide 13.1.2.

## Slide 6: Stakeholder Analysis
Power/Interest Grid
Keep
Satisfied
Manage Closely
Monitor
Keep
Informed
Power
Interest
Low
High
High
Notes: For more information on this topic see the PMBOK Guide 13.1.2.

## Slide 7: Stakeholder Register
Identification information
Assessment information
Stakeholder classification
Notes: For more information on this topic see the PMBOK Guide 13.1.3.1.

## Slide 8: Plan Stakeholder Management
Developing management strategies for stakeholder engagement
Analysis of stakeholder needs
Creates a clear plan for managing the stakeholders

## Slide 9: Planning Stakeholder Management
Expert judgment for stakeholder management planning
  Senior management
  Project team members
  Organizational resources
  Identified key stakeholders
  Project managers
  Subject matter experts
  Regulatory bodies and nongovernmental agencies
Notes: For more information on this topic see the PMBOK Guide 13.2.2.1.

## Slide 10: Stakeholder Engagement Levels
Unaware
Resistant
Neutral
Supportive
Leading
Notes: For more information on this topic see the PMBOK Guide 13.2.2.3.

## Slide 11: Reviewing the stakeholder management plan
Desired and current engagement levels
Scope and impact of change to stakeholders
Identified interrelationships and potential overlap
Stakeholder communication requirements
Information to be distributed
Reason for the distribution of that information
Time frame and frequency for the distribution of required information
Notes: For more information on this topic see the PMBOK Guide 13.2.3.1.

## Slide 12: Manage Stakeholder Engagement
Engaging stakeholders as needed in the project
Obtain, confirm, maintain stakeholder commitment to project
Manage stakeholder expectations
Address potential concerns
Clarifying and resolving issues

## Slide 13: Methods to engage stakeholders
Communication methods
Interpersonal skills
  Building trust
  Resolving conflict
  Active listening
  Overcoming resistance to change
Management skills
  Facilitate consensus
  Influence people
  Negotiate agreements
  “Modify organizational behavior to accept the project outcomes”

## Slide 14: Control Stakeholder Engagement
Monitoring overall stakeholder relationships
Adjusting stakeholder management strategies
Updating stakeholder management plan as needed
Approach evolves as project continues

## Slide 15: Actively engaging stakeholders
Meeting with stakeholders
Being honest and direct with project news
Notes: For more information on this topic see the PMBOK Guide 13.4.2.