## Slide 1: Procurement

## Slide 2: Title: Contracts, buying, and all stuff PMI calls “Procurement”
The information herein is provided as is. By viewing this material, and any related presentation of it you agree to the following:
Use at your own risk
It is provided “As is”
Presenter and author not responsible for actual, incidental or consequential damages
No warranty, implied or stated
Is in no way to be considered a “complete” work, only a sampling of the field.
If you are about to do anything with legal ramifications, hire a lawyer skilled in the area you are doing business in before you start, or you will suffer pain and financial loss etc.
This presentation and related commentary are to be considered the author’s opinion, and not advice.
The above is called a “disclaimer.” I have added the “disclaimer” above because in procurement the probability of failure is high, this risks are often high, and I am not insured for E&O, and I am not a lawyer. When you need legal advice, or have a legal question: hire a lawyer!

## Slide 3: Procurement Management Plan (PMBOK 6th ed., p. 714)
“…how a project team will acquire goods and services from outside the performing organization.”
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.

## Slide 4: Key definitions (PMBOK 6th ed., p. 477)
RFI (request for information): “…more information on the goods and services to be acquired is needed from the seller.”
RFQ (request for quote): “…how much it will cost.”
RFP: (request for proposal)“… when there is a problem in the project and the solution is not easy to determine. This is the most formal of the “request” for” document and has strict procurement rules for content, timeline, and seller responses.”
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
3
Notes: For more information on this topic see the PMBOK Guide Chapter 12 Introduction.

## Slide 5: SOW (PMBOK 6th ed. P. 724)
“A narrative description of products, services, or results to be delivered by the project.”
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.

## Slide 6: Planning for Purchases
Determining of a need that one has to “contract out”
Decision to procure
Define What to procure
Define how much to procure
Determine when to procure
Determine potential vendors
Pick top vendor
Contract with top vendor
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
8
Notes: For more information on this topic see the PMBOK Guide 12.1.

## Slide 7: About Contracts
A contract is a formal agreement
The United States backs all legal contracts through the court system
Contracts state all requirements for product acceptance
Changes to the contract must be formally approved, controlled, and documented
Contracts can be used as a risk mitigation tool
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
5
Notes: For more information on this topic see the PMBOK Guide 12.1.1.9.

## Slide 8: The requisite elements that must be established to demonstrate the formation of a legally binding contract are:
(1) an offer;
(2) acceptance;
(3) consideration; (something of value)
(4) mutuality of obligation;
(5) competency and capacity*
(6) typically a written document. **(see next slide)
(7) Legal **
https://contracts.uslegal.com/elements-of-a-contract/
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
*”When a party (to a contract) does not understand the nature and consequences of an agreement that he or she has entered, the law treats that party as lacking mental capacity to form a binding contract.” Or, the person in the contract is under 18.
** Brian added this; but it could be part of test’able content.

## Slide 9: When are verbal contracts not valid in Illinois?
Contracts involving selling an interest in land;
Contracts where the performance is longer than one year;
Contracts assuming the responsibility for another person’s debt;
Contracts involving the sale of goods valued over $500; and
Certain promises made by executors and administrators of an estate.
https://www.rifkindpatrick.com/Blog/2015/December/Can-I-Sue-for-Breach-of-Verbal-Contract-.aspx
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.

## Slide 10: As a contractor, when the client wants a change…(BV)
Be sure there is a change control process in the original contract
Be sure you follow it!
If you ignore your change control process, and give away services, you will quickly find yourself over budget, being late, and having your customer mad at you!
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.

## Slide 11: A word about your exam and these contract types
You will need to memorize the contract types and their descriptions to get the related questions right on related exam questions.
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.

## Slide 12: Firm Fixed-Price Contracts (FFP)
”a type of fixed price contract where the buyer pays the seller a set amount (as defined in the contract), regardless of the seller’s costs.” PMBOK 6th ed. p. 707
“The most commonly used type of contract is the FFP. It is favored by most buying organizations because the price for goods is set at the onset and not subject to change unless the scope of work changes.” PMBOK 6th ed. P. 471
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
Notes: For more information on this topic see the PMBOK Guide 12.1.1.9.

## Slide 13: Brian’s opinion on “ffp” contracts. This is NOT legal advice, just Brian’s opinion. Use at your own risk.
Fixed-bid contracts are when you promise a service for a non-flexible, one-time, chunk of money. These are very dangerous, and especially dangerous to start-ups. Start-ups have no clue the risks they are about to say “yes” to, so they are likely to uncover surprises and unanticipated work. With a fixed-bid, you have to deliver the promised product, given only the amount of money that you originally agreed to. If you fail to deliver on a fixed-bid contract (as outlined in the contract), just plan on hemorrhaging money, and spend tons of time in court getting sued.
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.

## Slide 14: Fixed-Price Incentive Fee Contracts (FPIF). PMBOK 6th ed. P. 707
“A type of contact where the buyer pays the seller a set amount (as defined by the contract), and the seller can earn an additional amount if the seller meets defined performance criteria.”
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
Notes: For more information on this topic see the PMBOK Guide 12.1.1.9.

## Slide 15: Fixed Price with Economic Price Adjustment Contracts (FPEPA) PMBOK 6th ed. P 707
“A fixed-price contract, but with a special provision allowing for predefined final adjustments to the contract price due to changes in conditions, such as inflation changes, cost increases (or decreases) for specific commodities.”
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
Notes: For more information on this topic see the PMBOK Guide 12.1.1.9.

## Slide 16: Cost Reimbursable Contract PMBOK 6th ed. P 703
“A type of contract involving payment to the seller for the seller’s actual costs, plus a fee typically representing the seller’s profit.”
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
Notes: For more information on this topic see the PMBOK Guide 12.1.1.9.

## Slide 17: USA Law: Foreign Corrupt Practices Act
“The Foreign Corrupt Practices Act (FCPA) is a United States law passed in 1977 that prohibits U.S. firms and individuals from paying bribes to foreign officials in furtherance of a business deal. .. The Foreign Corrupt Practices Act also specifies required accounting transparency guidelines.”(1)
“In January 2014, ALCOA paid $175 million in disgorgement of revenues and a fine of $209 million to settle charges that its Australian bauxite mining subsidiary retained an agent that made bribes to government officials in Bahrain and to officers of Aluminum Bahrain B.S.C. to secure long-term contracts to supply the company with bauxite ore’”(2)
https://www.investopedia.com/terms/f/foreign-corrupt-practices-act.asp
https://en.wikipedia.org/wiki/Foreign_Corrupt_Practices_Act

## Slide 18: Reasons to Buy or Build
Less costly
Build skills within your own company
Control of work
Control of intellectual property
Personal data (credit card numbers, bank account numbers etc.)
Learn new skills
Available staff
Focus on core project work
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
Notes: For more information on this topic see the PMBOK Guide 12.1.2.

## Slide 19: Source (seller) Selection Criteria Influencers PMBOK 6th ed. P. 470
Market place conditions
Products, services, and results that are (currently) available in the marketplace
Sellers, including their past performance or reputation
Typical terms and conditions for products, services, and results for the specific industry
Unique local requirements, such as regulatory requirements for local labor or sellers
Legal advice regarding procurements
Contract management systems, including procedures for contract change control
Establish multi-tier supplier system of pre-qualified sellers based on prior experience
Financial and accounting and contract payments systems
Financial health of seller (bv)
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
Notes: For more information on this topic see the PMBOK Guide 12.1.3.4.

## Slide 20: Seller Selection
Weighting system
Screening systems
Contract negotiation
Expert judgment
Proposal evaluation
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.
6
Notes: For more information on this topic see the PMBOK Guide 12.2.

## Slide 21: End
This information is provided as “use at your own risk.” This material is subject to the full disclaimer on the first slide.